Project Management Plan

PICKLINK - Report 2

| Project Name | PickLink-Pickleball Community Connection Platform |
| --- | --- |
| Vision & Scope Ref | Report 1 |
| RTW Ref | [ProjectName]_RTW.xlsx (Requirements Traceability Workbook) |
| Plan Version | v1.0.0 |
| Date Created | 21/05/2026 |
| Last Updated | 26/05/2026 |
| Author(s) | SEP490-G5 SU26 |
| Reviewer(s) | Chu Thị Minh Huệ(HueCTM3) |
| Status | Draft |

# 1. Overview

## 1.1 Cost/Time Estimation

- Total hours = 2,520

- Total days = 105 days = 15 weeks = ~3.5 months

- Efforts include analyzing, designing, coding, and testing.

- We do at least 5 days/week and maybe all week:
Maximum man-days capacity of team = 7 (days) × 15 (weeks) × 5 (people) = 525

- Estimated man-days capacity of team = ~370

| # | Work Package | Est. Effort (pds) | Deadline |
| --- | --- | --- | --- |
| Stage 1: Project Initiating (Week 1) |  |  |  |
| 1.1 | Report 1 (Project Introduction) |  | Week 1 |
| Stage 2: Project Planning & Initial Requirements (Weeks 2–3) |  |  |  |
| 2.1 | Report 2: Project Management Plan v1.0 |  | Week 2 |
| 2.2 | Identify the business process((BPMN model) |  | Week 2 |
| 2.3 | Report 3: SRS v0.9 (Overall Requirement) |  | Week 2 |
| 2. | Vertical Prototypes (Code Demo) |  | Week 3 |
| Stage 3: Software Design (Weeks 4–5) |  |  |  |
| 3.1 | Vertical Prototypes (POC — Proof of Concepts) |  | Week 4 |
| 3.2 | Report 4: SDS v1.0 (High-Level Design Specifications) |  | Week 4 |
| 3.3 | Report 5: Test Planning |  | Week 5 |
| 3.4 | Report 3: SRS v1.0 (Detailed Requirements for Iteration 1) |  | Week 5 |
| Stage 4: Implementation (Weeks 6–11) |  |  |  |
| 4.1 Implementation Iteration 1 (Weeks 6–7) |  |  |  |
| 4.1.1 | Report 4: SDS v1.1 (Detailed Design Specifications) |  | Week 6 |
| 4.1.2 | Code Package & Unit Testing Report |  | Week 6 |
| 4.1.3 | Report 5: Integration Test Cases |  | Week 6 |
| 4.1.4 | Report 5: Integration Test Report |  | Week 7 |
| 4.1.5 | Report 3: SRS v1.1 (Detailed Requirements for Iteration 2) |  | Week 7 |
| 4.1.6 | Software Package Version 1 |  | Week 7 |
| 4.2 Implementation Iteration 2 (Weeks 8–9) |  |  |  |
| 4.2.1 | Report 4: SDS v1.2 (Detailed Design Specifications) |  | Week 8 |
| 4.2.2 | Code Package & Unit Testing Report |  | Week 8 |
| 4.2.3 | Report 5: Integration Test Cases |  | Week 8 |
| 4.2.4 | Report 5: Integration Test Report |  | Week 9 |
| 4.2.5 | Report 3: SRS v1.2 (Detailed Requirements for Iteration 3) |  | Week 9 |
| 4.2.6 | Software Package Version 2 |  | Week 9 |
| 4.3 Implementation Iteration 3 (Weeks 10–11) |  |  |  |
| 4.3.1 | Report 4: SDS v1.3 (Detailed Design Specifications) |  | Week 10 |
| 4.3.2 | Code Package & Unit Testing Report |  | Week 10 |
| 4.3.3 | Report 5: Integration Test Cases |  | Week 10 |
| 4.3.4 | Report 5: Integration Test Report |  | Week 11 |
| 4.3.5 | Report 5: System Test Cases |  | Week 11 |
| 4.3.6 | Software Package Version 3 |  | Week 11 |
| Stage 5: Verification & Validation (Weeks 12–13) |  |  |  |
| 5.1 | Report 5: System Test Report |  | Week 12 |
| 5.2 | Report 6: User Guides (Installation Guide, User Manual) |  | Week 12 |
| 5.3 | Acceptance Test and Support |  | Week 13 |
| 5.4 | Final Software Package (Documents, Source Codes, etc.) |  | Week 13 |
| Stage 6: Closing (Week 14) |  |  |  |
| 6.1 | Report 7: Final Project Report |  | Week 14 |
| 6.2 | Presentation File |  | Week 14 |

## 1.2 Project Objectives

State committed objectives with planned vs. actual metrics. Update actuals at project close.

| # | Metric | Unit | Planned | Actual | Notes / References |
| --- | --- | --- | --- | --- | --- |
| 1 | Effort Usage | Person-day | 370 |  | Total allocated effort for the project. |
| 2 | Number of Defects | No. of defects | 175 |  | Total expected defects across all testing stages (Reviewing: 20, Unit Test: 60, Integration Test: 40, System Test: 40, Acceptance Test: 15). |
| 3 | Timeliness | % | 100% |  | Commitment to achieve 100% Milestone Timeliness. |
| 4 | Requirement Completeness | % | 100% |  | Ensure all team members fully complete assigned tasks and system requirements. |
| 5 | Test Coverage | % | 100% |  | Committed test coverage across all test stages (Reviewing, Unit Test, Integration, System, Acceptance). |
| 6 | Learning & Technology Adaptation | - | 100% |  | Qualitative objective: All team members learn new knowledge and adopt new technologies during execution. |

## 1.3 Project Risks

List the top risks (up to 5). 
Provide both mitigation (prevent) and contingency (react) plans; Priority = Impact × Possibility (H/M/L).

| # | Risk Description | Impact | Possibility | Priority | Response Plans (Mitigation / Contingency) |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirement change: Scope is subject to change; Some requirements may be changed, added or removed from time to time. | High | High | High | All members discuss carefully at the start of each sprint to define the scope and requirements. Make sure that resource allocations are changed correctly to accommodate the new requirements. |
| 2 | Conflict among team members: Team members disagree with others and refuse to work or work below their capacity. | High | High | High | Set clear and consistent tasks before starting the task. All members discuss conflict resolution. If members cannot verbally reconcile, the team will proceed to vote. |
| 3 | Sickness or absence of team members, in particular. The number of members according to personal schedules/working time in the company, decreased and not enough for work. | High | Low | Medium | Team members should keep the team informed of their absences, individual schedules, and follow-up plans for work. Ensure that the absence of one member will not affect the others and always have a plan to deal with this. The project Manager reminds team members about task deadlines. |
| 4 | Team member distraction: Team members are not engaged enough in work time. | Medium | Medium | Medium | Choose members carefully. The PM reminded the team members about the schedule. |
| 5 | Lack of skill & technology skill | High | Medium | High | Members must acquire new skills or technologies to develop the system. Members can chat to decide which features should be out of scope. |

# 2. Management Approach

## 2.1 Project Processes

Development Methodology: The project will follow an Agile/Scrum methodology

Scope Management: All features must be documented as User Stories in the Product Backlog.

Change Management: New feature requests or scope changes identified mid-sprint are added to the Product Backlog for future prioritization.

Time Management: Time is managed through daily 15-minute Stand-up meetings to track progress and identify bottlenecks.

Issue Management: Bugs and technical blockers are logged as "Issues" in the project management tool

## 2.2 Quality Management

Defect Prevention: Emphasis on clear Acceptance Criteria for every User Story and utilizing Clean Architecture principles to decouple business logic from framework dependencies.

Peer Reviews: Mandatory Pull Request (PR) reviews. Code cannot be merged into the main or develop branch without approval from at least one other team member.

Unit Testing: Focus on writing unit tests for core business logic, specifically the ELO calculation algorithm, matchmaking logic, and financial/cost-splitting calculations.

Code Standards: The team will adhere to standard linting rules (e.g., standard Dart guidelines for mobile, Microsoft C# conventions for backend).

## 2.3 Project Training Plan

Plan training for any skill gaps identified in the team.

| Training Area | Participants | When / Duration |
| --- | --- | --- |
| ASP.NET Core & Clean Architecture | Backend Team | 2 days (week 3) |
| Git & GitHub | Entire Team | 1 days (week 2) |
| Agile/Scrum Workflow | Entire Team | 1 days (week 2) |
| React Fundamental | Frontend Team | 2 days (week 3) |

# 3. Responsibility Assignments

Describe the project organization and assign RACI roles for each work package listed in Section 1.1.

| Work Package | ThinhTHHE163873 | DatNVHE180346 | AnhDNQHE180752 | NhatNQHE181012 | NamNTPHE181708 |
| --- | --- | --- | --- | --- | --- |
| R = Responsible ¦ A = Accountable ¦ C = Consulted ¦ I = Informed |  |  |  |  |  |
| Project Planning & Tracking | R | R | R/A | R | R |
| Prepare Project Introduction Document | R | R | A | R | R |
| Prepare SRS Document | R | R | A | R | R |
| Prepare SDD Document | R | R | A | R | R |
| Code backend | C | R | C | R | R |
| Code frontend | C | R | R | C | C |
| Prepare Test Document and Report | R | C | R | R | R |
| Prepare User Guides | R | R | R | R | R |
| Prepare Final Report (all document and presentation slide) | R | R | R | R | R |

# 4. Project Communications

Define recurring communication events, who owns them, and how they are conducted.

| Communication Item | Who / Target | Owner | Purpose | When / Frequency | Type / Tool |
| --- | --- | --- | --- | --- | --- |
| Daily Meeting | All team members | Quang Anh | Check the progress of assigned tasks. Assign new tasks to team members. | 10 PM every day | Online meetings |
| Weekly Meeting | All team members | Quang Anh | Provide | Usually on weekends | Online meetings |
| Meeting with Supervisor | All team members, Supervisor | Quang Anh | Check the progress of the project. Discuss existing problems and new requirements | Once a week in Slot 4 on Wednesdays at school. | Offline meetings |
| Emergency Meeting | All team members | Quang Anh | Discuss and solve critical problems | When critical problems occur. | Online meetings |

# 5. Configuration Management

## 5.1 Document Management

All project documents are centrally stored and managed to ensure consistency and easy access:

Storage: Google Drive (Shared Workspace). A root folder named "ĐỒ ÁN SU26" is created and shared among all team members.

Access Control: Team members are granted "Editor" access for collaborative drafting. The Supervisor/Reviewer will be granted "Viewer" or "Commenter" access to monitor progress and provide feedback without altering the original content.

Naming Convention: Document files must follow the syntax: [ProjectCode]_[DocumentName]_v[Version]_[DateUpdated].docx

(e.g., PickLink_Report_2_ProjectPlan_v1.0_21052026.docx).

Version Management: The built-in "Version History" feature of Google Docs is utilized to track individual contributions and changes. Upon reaching a major milestone, a PDF version will be downloaded (to lock the content) and uploaded to the official repository folder.

## 5.2 Source Code Management

The source code for the PickLink system will be managed using a distributed version control system (Git).

Repository: GitHub

Branching Strategy: A standard Git Flow model is applied to prevent code conflicts:

- main: The most stable branch, containing only tested and defense-ready code.

- develop: The primary development branch where code from feature branches is integrated.

- feature/[feature-name]: Branches created from develop for individuals to work on specific features independently (e.g., feature/matchmaking, feature/booking).

- bugfix/[bug-name]: Branches used for fixing bugs identified during testing.

Commit Convention: Commit messages must clearly follow the Conventional Commits standard: [Type]: [Short description in English]. (e.g., feat: Add ELO calculation logic or fix: Resolve database connection timeout).

Code Review Process: Developers are strictly prohibited from pushing code directly to the main or develop branches. Instead, a Pull Request (PR) must be created. At least one other team member must review the code and approve the PR before it can be merged into the target branch.

## 5.3 Tools & Infrastructure

| Category | Tools / Infrastructure |
| --- | --- |
| Technology | ReactJS (Front-End), ASP.NET Core Web API (.NET 8) (Back-End), Entity Framework Core 8 (ORM) |
| Database | SQL Server & SQL Server Management Studio (SSMS) |
| IDEs / Editors | Visual Studio 2022 Community |
| Diagramming | Draw.io, Visual Paradigm Community Edition, Canva |
| Documentation | MS Office version 365, Google Docs / Sheets / Slides |
| Version Control | GitHub (Source Codes), Google Drive (Documents) |
| Deployment Server | Azure App Service, SmarterASP.NET |
| Project Management | GitHub Projects, ProjectLibre (scheduling), GitLab (tasks, time logs, defects, issues) |
| API Testing & Docs | Postman, Swagger |